## Slide 1: ICICI BANK- CRM NEXT
Prepared by- Neha Richhariya
Date: 20-09-2022

## Slide 2: Situation
ICICI Bank already uses a CRM system that supports RMs (Relationship Managers) and BMs (Branch Managers) for customer management, lead tracking, and service request. However, the current system is primarily used as a reporting tool and does not fully support bankers in their daily productivity, customer engagement, and sales performance.

## Slide 3: Problem
RMs spend significant time on manual data entry and admin tasks.
Limited integration- multiple systems need to be accessed for sales, service, and customer data.
Lack of proactive insights (e.g., customer churn risk, upsell opportunities).
BMs have limited real time visibility on branch/team performance.
Customer interactions are reactive instead of relationship driven.

## Slide 4: Opportunity
Enhance the CRM system into a smart relationship and productivity tool for bankers by integrating:
AI-driven insights (next-best product, customer sentiment)
Unified RM workbench (single window for sales and service)
Mobile CRM with geo-tagging & offline mode.
Branch Managers dashboards & control tower.
Automated compliance checks and customer lifecycle triggers.

## Slide 5: Purpose Statement:
To redesign and enhance ICICI Bank’s CRM application so that it empowers RMs and BMs with actionable insights, streamlined processes, and proactive customer engagement- resulting in improved sales conversion, branch productivity and customer loyalty.

## Slide 6: Project Objectives
Improve RM productivity by reducing manual tasks by 30%
Provide a 360° customer view with predictive insights for cross-sell/upsell.
Enable real time branch performance dashboards for BMs.
Reduce turnaround time of service requests by 40%.
Increase customer satisfaction (NPS) by 15% within 1 year of implementation.

## Slide 7: Success Criteria
CRM adoption rate by RMs/BMs above 85%.
Lead conversion improvement by 20-25%.
Cross- sell per customer increases by 15%.
Service request resolution within SLA>90%.
Positive feedback from RMs/BMs that CRM helps them achieve targets faster.

## Slide 8: Waterfall Methods/Approach
Requirement Gathering: Performed Interviews, Workshops, Observation & surveys with RMs, BMs, Ops staff and IT team.
Process Analysis: Study current workflows, pain points, and gaps.
Solution Design: Propose features like AI-driven recommendations, mobile CRM, dashboards, compliance automation.
Implementation: Deliver in phases (pilot branch- regional rollout- full bank-wide rollout)
Testing & Training: UAT with bankers, hands on training, feedback loop.
Maintenance & Support: Post-implementation KPI tracking and enhancements.

## Slide 9: Key characteristics of Waterfall in this Project:
Each phase (requirement gathering-design-development-testing-deployment) is completed fully before the next begins.
Requirements are fixed at the start, so changes later are hard.
Lots of documentation is done at every stage.
Users (RMs/BMs) are mostly involved at the beginning and at the end(UAT).
Testing happens late, after development is completed.

## Slide 10: Resources
People (Human Resources)
Project team: Business Analyst, product owner, CRM vendor, IT developers, Data Science Team, QA Testers.
Stakeholders: RM, BM, Compliance Team, Customer Service manager, IT security.
2. Time
Estimated Total project duration 8-9 months
Requirement Gathering and Analysis- 1.5 months
System Design- 1 month
Development- 3 months
Testing-1.5 months
Deployment-1 month
Support & maintenance- 1-2 months

## Slide 11
Budget
Licensing Cost- CRM subscription
Implementation Cost- vendor services, integration.
Training Cost- training sessions, workshops, surveys.
Contingency Reserve- Extra budget kept aside to handle unexpected changes like new compliance rules or additional features.
Other Resources
Hardware- Servers, Laptops, Tablets.
Software- CRM system, AI tools, reporting tools.
Network- Secure, fast connectivity for branches.
Data Infrastructure- warehouse, backup, recovery systems.

## Slide 12: Risks/Dependencies
user Adoption Risk: RMs/BMs may resist change- mitigate via training and gamification.
Data Quality Risk: Poor or incomplete data may reduce accuracy of AI recommendations.
Integration Risk: CRM must integrate with core banking systems, LOS, mobile app.
Compliance Risk: Must adhere to RBI and ICICI internal policies on data privacy.
Dependency: On vendor ( CRMNEXT) for timely delivery of enhancement.

## Slide 13
THANK YOU